WEBSITE PROJECT CHARTER

# Reigate Travel & Co.
Website Version 1.0

Foundation for strategy, design, implementation and launch

Travel is part of living well.

FOUNDATION AND PLANNING

Version 1.0  |  19 July 2026  |  Claude Code and Codex

DOCUMENT CONTROL

# Authority and release status

This charter translates the approved brand system into an implementation contract for Website Version 1.0.

| CONTROL | VALUE |
| --- | --- |
| Document | Reigate Travel & Co. Website Project Charter |
| Version | Website Version 1.0 |
| Charter status | Approval draft - Gate 1 |
| Project status | Foundation and planning |
| Brand authority | Reigate Travel & Co. Brand Book, Version 1.0 |
| Build environments | Claude Code and Codex |
| Repository | GitHub |
| Hosting | Vercel |
| Publishing and events | Substack and Luma |
| Document date | 19 July 2026 |

AUTHORITY RULE

The approved brand book governs brand purpose, audience, messaging, offer status, claims, proof, photography, visual identity and accessibility. This charter governs the Version 1 website scope and delivery process. Conflicts stop work and require human review.

APPROVAL RULE

Gate 1 approval confirms the purpose, conversions, sitemap, offer status, integrations, technical direction and measures. It does not approve public copy, unverified proof, fees, legal language or future-offer details.

NAVIGATION

# Contents

| NO. | CHARTER SECTION |
| --- | --- |
| 1 | Project Purpose |
| 2 | Strategic Principle |
| 3 | Governing Brand Source |
| 4 | Offer Status at Version 1 Launch |
| 5 | Audience |
| 6 | Primary Conversions |
| 7 | Customer Journeys |
| 8 | Version 1 Sitemap |
| 9 | Homepage Conversion Flow |
| 10 | Guided Inquiry Form |
| 11 | Substack Integration |
| 12 | Luma Integration |
| 13 | Email and Inquiry Operations |
| 14 | Technical Architecture |
| 15 | Repository Structure |
| 16 | AI Project Roles |
| 17 | Approval Gates |
| 18 | AI Content Rules |
| 19 | Accessibility Requirements |
| 20 | Visual Requirements |
| 21 | Version 1 Success Measures |
| 22 | Version 1 Exclusions |
| 23 | Initial Work Plan |
| 24 | Immediate Inputs Required |

WORKING METHOD

# How to use this charter

Use the charter as a decision boundary: build what is approved, label what is developing and stop where factual input is missing.

REQUIREMENT LANGUAGE

Must / must not: A release requirement or non-negotiable guardrail.

Should: The recommended Version 1 approach; a deviation requires a recorded reason.

May: An allowed option, not a requirement.

Input required: A factual decision that cannot be invented by a coding agent.

Future direction: Not a current launch service or capability.

CHARTER AT A GLANCE

| DECISION | VERSION 1 DIRECTION |
| --- | --- |
| Current commercial offer | Bespoke Travel Planning |
| In development | Community Experiences; Curated Wellness Journeys |
| Future direction | Concierge Travel; Lifestyle Travel |
| Primary conversion | Begin a qualified travel conversation |
| Secondary conversion | Join the Reigate community through Substack |
| Core stack | Next.js App Router, TypeScript, React and Tailwind CSS |
| External systems | Vercel, Substack, Luma and secure inquiry delivery |
| Accessibility target | WCAG 2.2 AA |

# 1. Project Purpose

Create a clear, credible and quietly premium digital home for Reigate Travel & Co.

THE WEBSITE MUST HELP VISITORS

- Understand what Reigate is.

- Recognize whether Reigate is relevant to them.

- Understand the services currently available.

- Develop trust in Tyler and her approach.

- Explore community, travel ideas and future journeys.

- Take an appropriate next step.

- Begin a qualified sales conversation when ready.

The website is not simply a travel brochure.

It is a relationship-building and qualification system connecting:

- thoughtful travel

- personal service

- wellbeing

- community

- Tyler's expertise

- future Curated Wellness Journeys

# 2. Strategic Principle

The website should support the smallest credible version of the current business while creating room for future growth.

It must not present planned offers as though they are already operating.

THE WEBSITE WILL SELL THROUGH

- clarity

- relevance

- specificity

- trust

- warm personal guidance

- transparent process

- thoughtful invitation

IT WILL NOT RELY ON

- manufactured urgency

- fake exclusivity

- exaggerated transformation

- vague luxury language

- aggressive lead capture

- unsupported wellness claims

- invented testimonials or partnerships

CORE OPERATING PRINCIPLE

Increase qualified conversations by helping visitors feel understood, informed and confident about the next step.

# 3. Governing Brand Source

The approved Reigate Travel & Co. Brand Book is the primary source of truth for:

- brand purpose

- positioning

- audience

- offer architecture

- messaging hierarchy

- voice and tone

- vocabulary

- photography

- visual identity

- accessibility

- claims

- proof

- growth strategy

- offer status

No plugin, agent, coding environment or design recommendation may silently override the brand book.

Conflicts must be surfaced for human review.

LOCKED BRAND FOUNDATION

- Category: Lifestyle Wellness Travel

- Business definition: Reigate is a lifestyle brand that curates meaningful experiences through travel, community and personal connection.

- Brand idea: Travel is part of living well.

- Brand promise: We help people invest in living well through meaningful travel, thoughtful service and genuine community.

- Primary audience: The Intentional Living Woman, generally approximately 28-55, with flexibility beyond that range when mindset, values and purchasing behaviour align.

- Voice: warm, clear, thoughtful, personal, grounded, optimistic and quietly confident

- Values: We Choose Intentionality; We Build Community; We Stay Curious; We Care Deeply; We Leave People Better

- Messaging pillars: Live Well; Travel Well; Connect Well; Live Curiously

- Secondary endline: Experiences That Stay With You. Use it as a supporting signature, not as a replacement for the promise or as repeated decoration.

# 4. Offer Status at Version 1 Launch

## Current

### Bespoke Travel Planning

Personalized travel planning designed around the client's purpose, preferences, pace, relationships, investment and desired level of support.

This is the website's primary commercial service at launch.

## In development

### Community Experiences

Local gatherings, travel conversations, partner experiences and wellbeing-oriented community programming.

The website may show confirmed events and explain the broader community direction.

It must not imply that unconfirmed concepts have already occurred.

### Curated Wellness Journeys

Thoughtfully designed small-group journeys integrating wellbeing, culture, movement, rest, local connection and personal space.

VERSION 1 MAY

- explain the concept

- collect expressions of interest

- preview confirmed development

- introduce a future journey when real details exist

VERSION 1 MUST NOT INVENT

- dates

- destinations

- hosts

- inclusions

- prices

- properties

- availability

## Future direction

### Concierge Travel

Ongoing high-touch travel planning and preference management.

### Lifestyle Travel

Selected leisure-travel support for existing clients and aligned referrals.

Future services may be mentioned briefly in the broader Reigate story, but should not appear as fully bookable launch offers.

# 5. Audience

## Primary audience

The Intentional Living Woman.

She is generally approximately 28-55, with flexibility when mindset, values and purchasing behaviour align.

SHE VALUES

- time

- quality

- connection

- personal attention

- wellbeing without perfection

- beauty without pretension

- thoughtful experiences

- travel with substance

- community without pressure

## Important audience stages

### Emerging wellness investor

MAY ENTER THROUGH

- social content

- community events

- Substack

- shorter trips

- accessible experiences

- referrals

SHE NEEDS

- visible value

- clear expectations

- approachable entry points

- trust in Tyler

- understandable pricing

### Established lifestyle investor

MAY ENTER THROUGH

- professional referrals

- wellness partners

- bespoke travel needs

- milestone travel

- time-saving requirements

SHE NEEDS

- confidence

- personalization

- responsive service

- clear professional value

- quality recommendations

- reduced decision burden

### Companion traveller

May be a partner, friend, sibling, parent or adult child.

The site should not make every trip feel designed around one gender, personality type or wellness identity.

# 6. Primary Conversions

## Primary conversion

### Begin a travel conversation

RECOMMENDED CTA LANGUAGE

- Begin planning

- Start a conversation

- Tell us what you are planning

This leads to the guided inquiry form.

## Secondary conversion

### Join the Reigate community

This leads to the Substack subscription experience.

SUPPORTING PROMISE

Thoughtful travel ideas, community invitations and practical guidance for living and travelling well.

## Contextual conversions

- Read Tyler's latest travel notes

- View confirmed Community Experiences

- Visit a Luma event page

- Register interest in future Curated Wellness Journeys

- Explore Bespoke Travel Planning

- Contact Reigate about an aligned partnership

# 7. Customer Journeys

## Journey A - Travel-ready visitor

Referral, search, LinkedIn or Instagram

->

Homepage

->

Bespoke Travel Planning

->

Understand fit, value, process and investment

->

Begin Planning form

->

Qualified consultation

->

Planning engagement

## Journey B - Community-first visitor

Social, partner or local event

->

Homepage or Community page

->

Substack subscription or Luma registration

->

Useful content and community participation

->

Increasing familiarity with Tyler

->

Future travel conversation

## Journey C - Curated Journey interest

Content, partner or referral

->

Curated Wellness Journeys page

->

Understand the Reigate approach

->

Register interest through Substack or a dedicated interest form

->

Segmented updates

->

Confirmed journey invitation

->

Conversation or booking process

## Journey D - Founder-trust visitor

LinkedIn, Instagram, media or referral

->

About Tyler

->

Reigate philosophy and method

->

Travel Notes or Bespoke Planning

->

Start a conversation

# 8. Version 1 Sitemap

## Primary navigation

- Home

- Travel Planning

- Community

- Travel Notes

- About

PRIMARY NAVIGATION CTA

- Begin Planning

## Utility or footer navigation

- Curated Wellness Journeys

- Partnerships

- Frequently Asked Questions

- Contact

- Privacy Policy

- Terms

- Accessibility

- Instagram

- LinkedIn

- Substack

## Pages

### 1. Home

PURPOSE

Introduce the brand, establish relevance, clarify the offer ecosystem and direct visitors toward the right next step.

PRIMARY CTA

Begin Planning

SECONDARY CTA

Join the Community

### 2. Bespoke Travel Planning

PURPOSE

Convert qualified travel-ready visitors into inquiries.

CONTENT

- who the service is for

- what Reigate helps with

- why professional planning matters

- Reigate Method

- planning process

- service boundaries

- investment context

- frequently asked questions

- guided inquiry CTA

### 3. Community

PURPOSE

Explain the local community dimension and display confirmed experiences.

CONTENT

- community philosophy

- what visitors can expect

- confirmed events

- Luma links

- partner acknowledgement

- event photography when available

- Substack invitation

Luma remains the registration and event-email platform.

### 4. Travel Notes

PURPOSE

Introduce Tyler's thinking, build search visibility and create an owned-content relationship.

VERSION 1 APPROACH

- featured article cards

- concise article summaries

- direct links to full Substack articles

- Substack signup embed

- no duplicate full-text publishing unless intentionally approved

### 5. About

PURPOSE

Build trust in Tyler and explain why Reigate exists.

CONTENT

- Tyler's perspective

- Reigate story

- philosophy

- values

- professional approach

- relevant credentials or affiliations

- personal but not overly private founder content

- CTA to begin planning

### 6. Curated Wellness Journeys

PURPOSE

Explain the future offer without overstating its availability.

INITIAL STATUS

In development

CONTENT

- definition

- what makes a Reigate journey different

- expected rhythm and group culture

- what it is not

- interest registration

- link to relevant Substack content

### 7. Partnerships

PURPOSE

Create a clear pathway for wellness, lifestyle, hospitality and community partners.

CONTENT

- the partner profiles Reigate is prepared to explore

- potential collaboration types

- Reigate's contribution

- partner fit

- first-step inquiry

### 8. Begin Planning

PURPOSE

Collect enough information to determine fit and prepare for a useful consultation.

This is not a general contact form.

### 9. Frequently Asked Questions

PURPOSE

Reduce uncertainty across planning, fees, group travel, wellness, community events and professional support.

### 10. Legal and trust pages

- Privacy Policy

- Terms

- Accessibility Statement

- Contact details

- Relevant travel-service disclosures

Legal copy must be reviewed for the jurisdiction and business structure before launch.

# 9. Homepage Conversion Flow

## Section 1 - Hero

CORE BRAND IDEA

Travel is part of living well.

SUPPORTING DIRECTION

Reigate helps people invest in living well through meaningful travel, thoughtful service and genuine community.

PRIMARY CTA

Begin Planning

SECONDARY CTA

Explore Reigate

SUPPORTING CONTEXT

Lifestyle Wellness Travel

The hero must explain enough to orient the visitor without trying to communicate every offer.

## Section 2 - Clear explanation

QUESTION ANSWERED

What is Reigate?

COPY DIRECTION

Bespoke Travel Planning is available now. Community Experiences and Curated Wellness Journeys are in development.

THE SECTION SHOULD CONNECT

- travel

- wellbeing

- personal service

- community

## Section 3 - Audience recognition

QUESTION ANSWERED

Is this relevant to me?

POTENTIAL THEMES

- You want the trip to feel as good as the destination.

- You are tired of carrying every planning decision.

- You value thoughtful recommendations over endless options.

- You want a journey shaped around your pace and priorities.

- You want connection without losing personal space.

Avoid diagnosing the visitor with burnout.

## Section 4 - Current offer priority

FEATURE

Bespoke Travel Planning

EXPLAIN

- what it is

- what Tyler handles

- what makes the process different

- what emotional and practical value it creates

CTA

Explore Travel Planning

## Section 5 - Reigate Method

FIVE STAGES

- Listen

- Define

- Curate

- Support

- Remember

This section establishes process proof before extensive testimonials exist.

## Section 6 - Connected ecosystem

INTRODUCE

- Bespoke Travel Planning

- Community Experiences

- Curated Wellness Journeys

Status labels must be clear.

Do not give future services equal visual prominence to the current revenue-generating service.

## Section 7 - Featured Community Experience

Show only when an event is confirmed.

INCLUDE

- event name

- date

- location

- concise description

- what to expect

- external Luma registration link

When no event is confirmed, replace this section with a community philosophy and Substack invitation.

## Section 8 - Tyler introduction

PURPOSE

Make the founder visible and trustworthy.

CTA

Meet Tyler

## Section 9 - Travel Notes

Show approximately three recent or featured Substack articles.

EACH CARD INCLUDES

- title

- short summary

- publication date

- topic

- link to read on Substack

## Section 10 - Email invitation

PROMISE

Thoughtful travel ideas, community invitations and practical guidance for living and travelling well.

Embed the official Substack signup form.

## Section 11 - Final CTA

HEADLINE DIRECTION

Begin with how you want the journey to feel.

PRIMARY CTA

Begin Planning

SECONDARY CTA

Join the Community

# 10. Guided Inquiry Form

## Form introduction

SUGGESTED DIRECTION

Tell us what you are considering. Your answers help Tyler understand what matters to you and whether Reigate is the right planning partner.

## Fields

### Contact

- First name

- Last name

- Email

- Phone, optional

- Preferred contact method

### Journey

- What are you considering?

- Destination or openness to recommendations

- Approximate dates

- Trip flexibility

- Number of travellers

- Traveller relationships

- Departure location

### Purpose

- What is prompting this journey?

- How would you like the trip to feel?

- What matters most?

- What would you like help handling?

- What has frustrated you about travel planning before?

### Style

- Preferred pace

- Desired balance of rest, culture, food, movement and exploration

- Accommodation preferences

- Desired planning-support level

- Accessibility or relevant travel considerations

### Investment

USE LANGUAGE SUCH AS

What total trip investment are you comfortable considering, excluding or including flights as clearly specified?

Ranges should be finalized by Tyler before implementation.

Do not use investment as a status signal.

### Context

- Have you worked with a travel advisor before?

- How did you hear about Reigate?

- Anything else Tyler should know?

## Form outcome

ON SUCCESSFUL SUBMISSION

- Display a clear confirmation.

- Send the inquiry to Tyler's chosen business email.

- Send the visitor an acknowledgement.

- Explain the expected response time.

- Preserve a secure record of the submission.

- Optionally provide a scheduling link only after the intended sales process is confirmed.

Do not automatically subscribe inquiry-form users to Substack.

Newsletter consent must remain separate and explicit.

# 11. Substack Integration

## Role of Substack

SUBSTACK WILL MANAGE

- Tyler's long-form writing

- newsletter subscription

- newsletter delivery

- publication archive

- subscriber management

- welcome email

- publication analytics

## Website integration

THE WEBSITE WILL

- embed the official Substack signup form

- feature selected or recent articles

- link to full articles on Substack

- present Travel Notes as part of the Reigate brand experience

- avoid forcing visitors to leave the site before understanding the brand

## Recommended domain model

MAIN WEBSITE

reigatetravel.com

POTENTIAL SUBSTACK SUBDOMAIN

notes.reigatetravel.com

OR

journal.reigatetravel.com

Final selection depends on Tyler's preferred public naming and Substack configuration.

## Content principle

The Reigate website acts as the curated storefront and relationship hub.

Substack acts as the publication and newsletter engine.

# 12. Luma Integration

LUMA WILL OPERATE INDEPENDENTLY FOR

- event pages

- registration

- reminders

- event-related email

- attendee management

THE WEBSITE WILL

- display confirmed event summaries

- link to the correct Luma event

- open external registration clearly

- avoid recreating Luma's registration functionality

- track outbound event-link clicks where appropriate

Luma participants should not be automatically added to Substack unless they separately and explicitly subscribe.

# 13. Email and Inquiry Operations

## Business inquiries

Website inquiries should be delivered to Tyler's Gmail-hosted business address.

Replies should come directly from Tyler's business email.

## Recommended implementation

Use a secure transactional form-delivery service or approved server-side mail provider rather than exposing Gmail credentials inside the website.

REQUIRED CONTROLS

- server-side validation

- spam protection

- rate limiting

- hidden bot field

- clear error states

- privacy consent

- environment variables

- no credentials committed to GitHub

Final email provider will be selected during technical setup.

## Email categories

### Gmail

- travel inquiries

- direct replies

- partner inquiries

- personal client communication

### Substack

- editorial publication

- general community newsletter

- travel ideas

- community invitations

### Luma

- event registration

- event reminders

- event logistics

- attendee communication

# 14. Technical Architecture

## Framework

- Next.js App Router

- TypeScript

- React

- Tailwind CSS

## Deployment

- GitHub repository as code source

- Vercel Preview Deployments for branches and pull requests

- Vercel Production Deployment from the approved production branch

- custom domain connected through Vercel

- environment variables managed in Vercel

## Rendering approach

PREFER

- server-rendered or statically generated marketing pages

- client-side JavaScript only where interaction requires it

- optimized images

- minimal third-party scripts

- accessible semantic HTML

## Content model

Version 1 content will be stored in structured local files where practical.

POTENTIAL FORMATS

- TypeScript content objects

- JSON

- Markdown or MDX for selected internal pages

Substack remains the source of truth for published articles.

A separate CMS is not required for Version 1.

## Recommended component approach

Create reusable components rather than one-off page layouts:

- Header

- Mobile navigation

- Footer

- Editorial hero

- Section introduction

- Image-text split

- Offer card

- Status label

- Process steps

- Article card

- Event card

- Founder feature

- Testimonial or proof block

- Newsletter signup

- CTA panel

- FAQ accordion

- Accessible form controls

- Form success and error states

# 15. Repository Structure

SUGGESTED INITIAL STRUCTURE

reigate-travel/

|-- .agents/

|   `-- skills/

|-- .claude/

|   |-- agents/

|   |-- commands/

|   |-- rules/

|   `-- skills/

|-- .codex/

|   `-- config.toml

|-- docs/

|   |-- charter/

|   |-- strategy/

|   |-- copy/

|   |-- wireframes/

|   |-- decisions/

|   `-- qa/

|-- public/

|   |-- brand/

|   |-- images/

|   |-- icons/

|   `-- documents/

|-- src/

|   |-- app/

|   |   |-- about/

|   |   |-- begin-planning/

|   |   |-- community/

|   |   |-- curated-journeys/

|   |   |-- faq/

|   |   |-- partnerships/

|   |   |-- privacy/

|   |   |-- travel-notes/

|   |   |-- travel-planning/

|   |   |-- accessibility/

|   |   |-- terms/

|   |   |-- layout.tsx

|   |   `-- page.tsx

|   |-- components/

|   |   |-- content/

|   |   |-- forms/

|   |   |-- layout/

|   |   |-- navigation/

|   |   `-- ui/

|   |-- content/

|   |   |-- brand/

|   |   |-- events/

|   |   |-- faq/

|   |   |-- pages/

|   |   `-- services/

|   |-- lib/

|   |   |-- analytics/

|   |   |-- email/

|   |   |-- forms/

|   |   |-- seo/

|   |   `-- validation/

|   |-- styles/

|   `-- types/

|-- tests/

|   |-- accessibility/

|   |-- e2e/

|   |-- forms/

|   `-- unit/

|-- .env.example

|-- AGENTS.md

|-- CLAUDE.md

|-- README.md

`-- package.json

REPOSITORY INSTRUCTION RULE

- AGENTS.md is the concise, shared operating contract for Codex and records repository layout, commands, conventions, constraints and completion checks.

- CLAUDE.md carries Claude Code-specific instructions and should point to the same shared /docs sources.

- .codex/config.toml is optional and contains only approved project settings for a trusted repository.

- .agents/skills contains reusable repository-level workflows when a skill is justified.

- Detailed brand, copy, architecture, decision and QA records remain in /docs; do not create competing sources of truth in agent files.

# 16. AI Project Roles

## Implementation Agent - Claude Code or Codex

RESPONSIBLE FOR

- project initialization

- architecture

- implementation

- refactoring

- testing

- documentation

- Git workflow support

TOOL-NEUTRAL OPERATING RULE

- shared durable repository instructions belong in AGENTS.md

- Claude-specific instructions belong in CLAUDE.md

- approved Codex project settings may be stored in .codex/config.toml for a trusted repository

- reusable repository skills may be stored in .agents/skills

- detailed strategy, copy, decisions and QA records remain in /docs rather than being duplicated across agent files

Named specialist roles describe required review functions. If a named tool or skill is unavailable, an equivalent review must be completed and documented.

## Reigate Conversion Strategist

RESPONSIBLE FOR

- page purpose

- customer questions

- objections

- CTAs

- lead qualification

- conversion flow

- sales-conversation handoff

## Reigate Brand Guardian

RESPONSIBLE FOR

- brand alignment

- voice

- approved vocabulary

- offer status

- claims

- proof

- visual identity

- inclusivity

- accessibility alignment

## Fable

RESPONSIBLE FOR

- narrative sequencing

- emotional pacing

- storyboard logic

- transitions between sections

## UI-UX Max

RESPONSIBLE FOR

- information architecture

- wireframes

- navigation

- interaction patterns

- mobile usability

- form flow

## Impeccable

RESPONSIBLE FOR

- visual critique

- typography

- spacing

- hierarchy

- responsive polish

- removal of generic AI patterns

## Playwright

RESPONSIBLE FOR

- functional browser testing

- user-journey testing

- navigation

- forms

- responsive states

- keyboard interaction

- regression tests

## Web Quality reviewer

RESPONSIBLE FOR

- accessibility

- performance

- Core Web Vitals

- semantic quality

- technical SEO

- metadata

- image delivery

## QA Orchestrator

Responsible for running reviews in the approved order.

It may report problems.

It may not rewrite approved strategy without authorization.

# 17. Approval Gates

## Gate 1 - Charter

APPROVE

- purpose

- conversions

- sitemap

- offer status

- integrations

- technical direction

- success metrics

## Gate 2 - Message architecture

APPROVE

- homepage narrative

- page purposes

- value proposition

- CTA hierarchy

- service positioning

- investment approach

## Gate 3 - Copy deck

APPROVE

- all public copy

- forms

- FAQs

- metadata direction

- claims

- future-offer language

## Gate 4 - Wireframes

APPROVE

- mobile-first flow

- section order

- navigation

- reusable components

- forms

- content density

## Gate 5 - Visual direction

APPROVE

- typography

- colour application

- spacing

- imagery

- motion

- component styling

## Gate 6 - Functional build

APPROVE

- responsive pages

- navigation

- Substack integration

- Luma links

- inquiry delivery

- errors and confirmations

## Gate 7 - Quality assurance

APPROVE

- accessibility

- browser compatibility

- performance

- SEO

- analytics

- forms

- privacy

- broken-link review

## Gate 8 - Production launch

APPROVE

- domain

- Vercel production settings

- environment variables

- legal pages

- final content

- redirects

- backups

- monitoring

# 18. AI Content Rules

Claude Code, Codex and every supporting AI role must never invent:

- testimonials

- client stories

- certifications

- affiliations

- partnerships

- supplier relationships

- destination expertise

- travel volume

- event attendance

- event history

- prices

- journey dates

- confirmed properties

- availability

- transformation outcomes

- health outcomes

- scarcity

- personal claims about Tyler

When required information is missing, Claude must insert:

[INPUT REQUIRED: description]

Concept imagery must not be presented as documentary proof.

Future services must carry an accurate status.

# 19. Accessibility Requirements

TARGET

WCAG 2.2 AA

REQUIRED

- semantic page structure

- accessible navigation

- visible keyboard focus

- logical tab order

- sufficient contrast

- labelled fields

- accessible form errors

- meaningful alt text

- reduced-motion support

- adequate tap targets

- readable type

- responsive reflow

- no essential text embedded only in imagery

- no information communicated by colour alone

Mobile review begins at approximately 390 pixels wide.

# 20. Visual Requirements

## Palette

- Ink: #1B1B1B

- Olive: #404639

- Taupe: #A79886

- Sand: #DCCFBE

- Ivory: #F6F2ED

- Copper: #C8906A

Copper and Taupe are accents, not normal body-text colours on Ivory.

## Typography

- Cormorant Garamond for editorial statements and selected headings

- Montserrat for body copy, navigation, labels, forms and practical information

Use optimized font loading and sensible fallbacks.

## Visual behaviour

THE SITE SHOULD FEEL

- editorial

- warm

- calm

- contemporary

- personal

- refined

- spacious

- grounded

IT SHOULD NOT RESEMBLE

- a generic luxury agency

- a beige template

- a medical clinic

- a yoga-only retreat brand

- a travel influencer site

- an aggressive lead-generation funnel

# 21. Version 1 Success Measures

PRIMARY

- qualified travel inquiries

- consultation progression

- inquiry-to-client conversion

SECONDARY

- Substack subscriptions originating from the website

- Luma event clicks

- Community page engagement

- return visits

- partner/referral traffic

- article clicks

- mobile inquiry completion

QUALITY

- form completion rate

- mobile abandonment

- page speed

- accessibility issues

- broken links

- visitor questions indicating confusion

- quality of inquiry information

The first 60-90 days should be treated as a learning period.

# 22. Version 1 Exclusions

NOT REQUIRED FOR INITIAL LAUNCH

- user accounts

- member portal

- custom travel-booking engine

- online journey checkout

- complex quiz

- automated destination matching

- full CMS

- live chat

- loyalty program

- community forum

- dynamic client dashboard

- large animation framework

- duplicate newsletter system

- duplicate event-registration system

These exclusions protect build speed and clarity.

# 23. Initial Work Plan

## Phase 1 - Foundation

- Confirm the project charter.

- Confirm the final domain.

- Confirm the GitHub owner and repository.

- Confirm Tyler's business inquiry email.

- Confirm the Substack publication.

- Confirm brand assets and usage rights.

- Confirm current credentials and affiliations.

- Confirm planning service and fee structure.

- Confirm the intended consultation process.

- Confirm privacy and legal review responsibility.

## Phase 2 - AI build environment

- Create the GitHub repository.

- Initialize the Next.js project.

- Add the /docs, /.claude, /.codex and /.agents/skills structures as required.

- Add a concise root AGENTS.md for shared Codex instructions and verification commands.

- Add CLAUDE.md for Claude Code-specific instructions.

- Add or document the Brand Guardian, Conversion Strategist and QA Orchestrator roles.

- Configure Playwright.

- Configure code quality, formatting and type checking.

- Confirm preview and production branch rules.

- Connect the repository to Vercel.

## Phase 3 - Strategy and copy

- Build the customer-journey map.

- Confirm page-by-page conversion goals.

- Create the homepage narrative.

- Create the complete copy deck.

- Confirm CTA language.

- Confirm inquiry questions.

- Confirm investment language.

- Confirm Substack promise.

- Confirm future-offer language.

- Complete brand and claims review.

## Phase 4 - UX and visual system

- Build mobile-first wireframes.

- Review with UI-UX Max.

- Storyboard homepage flow with Fable.

- Establish design tokens.

- Build the component library.

- Apply visual identity.

- Review with Impeccable.

- Approve responsive directions.

## Phase 5 - Implementation

- Build global layout.

- Build navigation and footer.

- Build Home.

- Build Bespoke Travel Planning.

- Build Begin Planning.

- Build About.

- Build Community.

- Build Travel Notes and Substack integration.

- Build Curated Wellness Journeys.

- Build Partnerships, FAQ and legal-page shells.

## Phase 6 - Integrations

- Configure form delivery.

- Configure confirmation email.

- Embed Substack subscription.

- Connect article links.

- Add Luma event links.

- Configure analytics.

- Configure metadata and sitemap.

- Configure error monitoring.

## Phase 7 - QA

- Playwright journeys.

- Mobile and desktop testing.

- Keyboard testing.

- Accessibility audit.

- Performance audit.

- Technical SEO audit.

- Form delivery tests.

- External-link tests.

- Brand Guardian review.

- Final human review.

## Phase 8 - Launch

- Production domain.

- DNS.

- Environment variables.

- Production deployment.

- Search engine submission.

- Analytics verification.

- Form verification.

- Post-launch monitoring.

- First-week issue review.

- 30-day conversion review.

# 24. Immediate Inputs Required

Before the first Claude Code or Codex implementation prompt, provide:

- Final website domain or working domain.

- GitHub organization or account name.

- Desired repository name.

- Tyler's business inquiry email.

- Substack publication URL.

- Luma calendar URL.

- Instagram URL.

- LinkedIn URL.

- Approved logo files.

- Approved photography folder.

- Tyler biography.

- Tyler headshots.

- Credentials and affiliations that may be published.

- Current Bespoke Travel Planning scope.

- Current planning fees or intended starting-fee language.

- Ideal client investment ranges.

- Expected inquiry response time.

- Consultation method and scheduling process.

- Confirmed Community Experiences.

- Privacy-policy and legal-review contact.

Missing information should be marked as input required and must not be invented.

REFERENCE

# Source and stewardship note

This charter was edited from the supplied Website Version 1.0 draft and reconciled against the approved Reigate Travel & Co. Brand Book, Version 1.0. The brand book remains the strategic and visual source of truth.

CODEX REPOSITORY GUIDANCE

The Codex operating structure in Sections 15 and 16 follows the current official Codex guidance reviewed on 19 July 2026: use a concise root AGENTS.md for durable repository instructions, optional .codex/config.toml for approved trusted-project settings, and .agents/skills for reusable repository workflows. Claude Code-specific instructions remain in CLAUDE.md.

EDITORIAL TREATMENT

- Preserved the 24-section charter architecture and approved website intent.

- Inserted the locked brand foundation verbatim or with punctuation-only normalization.

- Reframed the homepage offer explanation so Current and In development services cannot be confused.

- Generalized the AI build roles so Claude Code and Codex can use the same shared source documents.

- Added Codex-compatible repository instruction surfaces without removing Claude Code support.

- Retained every unresolved factual input as an explicit decision rather than inventing an answer.

Experiences That Stay With You.